BrainWise Session 38 to 39 Handoff

Closeout: Session 38. Open: Session 39.

Where Session 38 left off

Session 38 closed with three things shipped to production: AIRSA Phase 3b end-to-end (self-rater post-submit experience verified across all three time-window states), a hot-fix unblocking corporate invitation redemption, and the PTP Pleasure brand color refactor (yellow #FFB703 to forest green #2D6A4F across nine frontend files via Lovable).

One Lovable prompt is finalized and ready to send but was not sent: NAI Saturation color alignment (yellow #FFB703 to mustard #7a5800 in the NAI individual report, to align with the dashboard which already uses mustard).

Session 39 opening priorities, in order

1. Send the NAI Saturation Lovable prompt (5 minutes)

The drafted prompt is at the end of Session 38's transcript at /mnt/transcripts/. Files affected: src/pages/MyResults.tsx (NAI map only), src/components/results/NAINarrativeSections.tsx, plus any other DIM-NAI-05: #FFB703 occurrences via repo-wide search.

DO NOT change: --bw-amber CSS token, DIM-PTP-05 entries (already at #2D6A4F), DIM-NAI-05 entries already at #7a5800.

After Lovable ships, verify on /my-results with a completed NAI assessment that Saturation renders mustard not bright yellow. Verify the dashboard /company is unchanged. Verify --bw-amber still exists at #FFB703.

2. Test fixture cleanup (5 minutes)

A stale in-progress AIRSA self assessment was created during the Session 38 State D Re-take test on the +employee test user. The id was not captured. Identify and clean before further fixture work.

To find the +employee user UUID at session start, query Supabase via MCP:

SELECT id, email FROM users WHERE email = 'testclientbwe+employee@gmail.com';

Then identify stale rows:

SELECT id, status, started_at, completed_at, paired_assessment_id
FROM assessments
WHERE user_id = '<+employee-uuid>'
  AND instrument_id = 'INST-003'
  AND rater_type = 'self'
  AND status = 'in_progress';

The known-good Session 38 fixture state to restore to:

Self assessment owned by +employee at 91 days backdate, status=completed, no result row, no release timestamp

Manager assessment owned by +supervisor, status=in_progress, target_user_id=+employee

The two assessments paired bidirectionally via paired_assessment_id

If a stale in-progress self row exists, DELETE it (cascade will clean responses). The Session 38 closeout left the IDs e1bd7922-27ba-493e-a549-7aebba073ea0 (self) and 01991b86-e910-443b-bd6f-941133bbc337 (manager) - if these still exist, that's the canonical fixture pair.

3. Phase 3c: Supervisor pending-manager surface on /assessment

Mirror the EPN pending-card pattern. Card shows self-rater name, department, days since self completed, Start button.

Wires to my_pending_manager_assessments RPC. The Phase 6 decision (pending manager rows stay dormant on AIRSA toggle-off) is implemented as a filter on this RPC. Defer that filter update to Phase 3c so it ships in the same prompt that introduces the surface.

Approach: read EPN's pending-card component first (likely src/pages/Assessment.tsx or similar), build a Lovable prompt that adds a parallel AIRSA card path using my_pending_manager_assessments. Backend RPC works today with no changes needed for the basic surface; add the is_internal_test exclusion / instrument-toggle filter as a separate apply_migration before the Lovable prompt ships.

4. Phase 3d: Manager-rating assessment-taking flow

AssessmentFlow handles preexistingAssessmentId for AIRSA manager rating. Loads items WHERE rater_type = 'Manager' (CAPITAL M, items table convention). Same UI as self-rating; different items, different submit destination.

The submit goes to calculate-scores; Branch A handles the merge. That branch is shipped and verified. The frontend prompt should reuse the existing self-rating AssessmentFlow as much as possible.

CRITICAL: items.rater_type is capital 'Manager'. assessments.rater_type is lowercase 'manager'. Cross-table joins WILL fail silently if not normalized at the boundary.

5. Phase 3e: Combined results page (BIG)

Six-section layout matching prototype screenshots that Cole captured at /mnt/user-data/uploads/1778016240168_image.png through 1778016262802_image.png. PLUS three additions Cole locked in Session 37: AIRSA overview at top, cross-instrument analysis section, action plan reusing PTP/NAI patterns. So thirteen sections total, six AI-generated.

Multiple Edge Function calls because of the 150-second Supabase timeout. The frontend must orchestrate sequential calls to several generate-* Edge Functions, with progressive UI rendering as each section's narrative arrives.

Includes BUG-1 fix (isAIRSA detection) as part of the rewrite. Replace the current AIRSACards path entirely.

Self-only state: same layout structure with manager columns hidden, no divergence shown, banner explaining manager rating did not arrive.

Bundle BUG-5 fix into Phase 3e: in calculate-scores Branch B's self-only branch, do not re-stamp completed_at if self.status is already 'completed'. This anchors the 90-day re-take cooldown on the original self-completion date.

6. Phase 4: PDF export of combined report

Replicate the on-screen layout as a downloadable PDF. Mirror the PTP and NAI PDF export patterns; assemblePdfDataForUser.ts is the model. Self-only PDF variant for the timeout case.

Decisions locked in Session 38 (recap)

Phase 5 (org dashboard) is post-launch, build order flexible

Phase 6 (instrument toggle): pending manager rows stay dormant. Hide via filter on my_pending_manager_assessments RPC. Implement in Phase 3c.

Phase 7 (cross-instrument): single post-AIRSA + post-HSS Build Queue item updating both individual reports AND dashboards

AIRSA readiness scale is 3-level (Foundational/Proficient/Advanced). Backend converts from 4-point response (Never/Rarely/Often/Consistently) at the response level via mostCommonReadiness().

AIRSA report visibility: NOT a 360 anonymous feedback tool. It is a performance/development tool. Self-rater sees manager's domain-level AND item-level readiness ratings, but NOT the manager's raw 4-point responses. The conversion to 3-level readiness IS the privacy boundary.

AIRSA branding: Forest --bw-forest #2D6A4F primary; Foundational=Amber #FFB703, Proficient=Teal #006D77, Advanced=Forest. Domain cards use readiness-tier border-top color, NOT per-domain colors.

PTP Pleasure DIM-PTP-05 brand color: forest green #2D6A4F (shipped Session 38).

NAI Saturation DIM-NAI-05 brand color: mustard #7a5800 (next prompt).

Open questions / things to lock in Session 39

None blocking. The NAI Saturation color is locked but not shipped. Once it ships, the architecture reference brand-color section (5.3) becomes fully accurate.

Bugs surfaced in Session 38 added to Build Queue

BUG-5 [HIGH]: calculate-scores Branch B re-stamps completed_at on self-only release. Anchors 90-day cooldown wrong. Bundle fix into Phase 3e.

BUG-6 [LOW, INVESTIGATIVE]: Two corporate invitation redemptions on 2026-04-18 succeeded despite the immutable-fields trigger blocking the path. Mechanism unknown.

BUG-7 [LOW]: Audit other SECURITY DEFINER functions that UPDATE public.users for the same trigger interaction.

POST-LAUNCH: Add regression test for invitation_redeem corporate invitee path.

What's NOT in scope for Session 39

Group A (post-launch UI polish)

Group B (post-launch coach features)

Group C (post-launch coach curriculum / learning system) - decision pending after launch

Group D (additional post-launch features) - decision pending after launch

Action-Oriented Voice Redesign

Corporate contract renewal schema changes

Department FK migration

ai_usage / ai_usage_counters unification

Architecture additions in Session 38

Three to record in v32 (now done):

airsa_get_my_paired_manager_status(uuid) RPC: Class A, SECURITY DEFINER, returns minimal paired-manager metadata for self-rater's awaiting UI. Closes the RLS gap created when target_user_id read path was removed for AIRSA.

GUC opt-out pattern app.bypass_user_immutable_check: enables SECURITY DEFINER UPDATEs that need to bypass enforce_immutable_user_fields legitimately. Used by invitation_redeem.

airsa-supervisor-invite v2 + airsa-supervisor-reminder v2: corrected privacy framing in email body.

Test fixture state at end of Session 38

Test org: BrainWise Test Corp.

Three test users (look up current UUIDs via Supabase MCP at session start; password is in Claude's userMemories):

testclientbwe+orgmember@gmail.com (org_admin)

testclientbwe+supervisor@gmail.com (corporate_employee)

testclientbwe+employee@gmail.com (corporate_employee, supervisor_user_id pointing to +supervisor)

A stale +supervisor user was deleted cleanly during Session 38 (different UUID than the current one).

AIRSA fixture as of Session 38 close:

Self assessment owned by +employee, last seen at 91 days backdate, no result row, no release timestamp. Session 38 ID: e1bd7922-27ba-493e-a549-7aebba073ea0.

Manager assessment owned by +supervisor, status=in_progress. Session 38 ID: 01991b86-e910-443b-bd6f-941133bbc337.

Stale in-progress AIRSA self assessment exists from State D Re-take test (id unknown; query and clean per Session 39 priority 2 above).

Documents this session leaves behind

BrainWise_Build_Queue_v30.docx (uploaded to project knowledge)

BrainWise_System_Architecture_Reference_v32.docx (uploaded to project knowledge)

BrainWise_Session_38_to_39_Handoff.docx (this document, uploaded to project knowledge)

Markdown source-of-truth at cbastianBWE/brainwise-internal-docs (this repo). Load all three at the start of Session 39 along with the canonical project knowledge base.