BrainWise Session 61 to 62 Handoff

Closeout: Session 61. Open: Session 62.

Where Session 61 left off

Three Lovable prompts shipped end-to-end clean (6a-style, 6a-manage, 6a-manage-multidrag), bringing the manual lesson-block editor to a feature-complete state for per-block visual differentiation, multi-select bulk operations, and natural multi-block drag. All acceptance criteria across the three prompts passed (10 + 21 + 10 = 41 total) with production-DB SQL round-trip verification. Zero backend changes, zero new dependencies, zero new standing rules surfaced. Session 62 picks up with 6a-AI scoping (the next major sub-prompt — staged AI authoring for lesson blocks).

Session 62 opening priorities, in order

1. Scope 6a-AI — staged AI authoring flow

This is a backend-first sub-prompt. The frontend AI panel + per-block AI buttons depend on Edge Function additions that don't exist yet. Order of work:

**Backend recon (before any prompt)**

Re-read existing Edge Functions: `scaffold-lesson` (v1), `draft-lesson-block` (v1), `draft-text` (v1). All deployed and ACTIVE at Session 60 — should be unchanged. Confirm via `get_edge_function` for each.

Decide whether the staged outline-then-full-content flow uses an extended `draft-text` (adds an outline mode) or a new `draft-lesson-block-stream` Edge Function (streaming outline → blocks). Per Session 56 architectural notes: two sequential Opus calls cannot be bundled in one Edge Function (150s timeout limit), so frontend must orchestrate sequentially.

Confirm Anthropic API secret reachability via the standard pg_net wrong-secret test pattern (don't read the secret directly, MCP can't see Edge Function Secrets).

Decide whether the AI flow writes drafts to `lesson_block_drafts` table (re-using the autosave plumbing) or has its own AI-staging table. Recommend re-using `lesson_block_drafts` — author can review AI output via the existing draft-resume banner.

**Backend prompt (after recon, before any Lovable work)**

New Edge Function or extension to existing.

Possibly new RPC to record AI-authoring audit events (each AI generation should be auditable for SOC 2 CC7.2 + content-provenance traceability).

Verify via execute_sql + pg_net before declaring backend done.

**Frontend prompt (after backend verified)**

AiPane component (new) — likely a slide-in or modal that hosts the AI flow's stage state machine (outline → review → generate-all → review-each).

AI button per block-type form — "Improve with AI", "Generate from intent", etc.

AI button cluster in stacked-editor toolbar (page-level) for "Generate full lesson from outline".

Stage state machine — outline drafted → user approves → generate each block → user approves each.

Token cost design — per Prompt 6 scope summary §6a-AI, this is a key feature: surface token cost to author before each AI call, so they can decide whether to proceed.

2. (If time after 6a-AI) Begin 6b scoping

6b adds 7 remaining block types: stat_callout, statement_a_b, tabs, flashcards, accordion, button_stack, scenario. Bigger surface area than 6a-style or 6a-manage but follows the same pattern (form per block type + BlockRenderer case + blockTypeMeta entry).

Do not start 6b unless 6a-AI is fully shipped AND there are 90+ minutes left in the session. Better to close cleanly than half-ship 6b.

Decisions locked in Session 61 (recap)

**6a-style**

D1: Pre-mixed tinted hex values stored as `BRAND_TINT_COLORS` constant in BrandColorSwatch.tsx, not alpha-math at render time

D2: Extend `lesson_blocks.config` jsonb, not typed columns

D3: Padding token mapping locked at 0/12/24/48 px (none/small/medium/large)

D4: Style section at bottom of block form (BlockEditorPane), not top

D5: Default = `null` = truly transparent

D6: Style fields apply to all 9 block types in API, but divider is a visual no-op

Choice B over Choice A: Style section in BlockEditorPane once, NOT duplicated across 9 block forms

**6a-manage**

D2 (corrected): Selection persists across mode toggle (was originally "clear on toggle" until user-first reconsideration)

D5 (corrected): Drag-and-drop always enabled regardless of mode (was originally "disable in Manage")

D7 (corrected): Bulk delete uses 12-second undo timeout, single-block stays at 6 seconds

D11 (new): Keyboard shortcuts in Manage mode only — Shift+click range, Cmd/Ctrl+A select-all, Esc clear

Manage sidebar opens/closes with mode toggle (no separate button)

Click anywhere on a block toggles selection in Manage mode; checkbox is visual indicator only

"+ Add block" inline dividers hidden in Manage mode; BlockHoverToolbar suppressed in Manage mode

Copy-to-another-lesson DEFERRED to a future 6a-manage-copy session

**6a-manage-multidrag**

Group drag triggers when grabbed block is in `selectedClientIds` AND size >= 2

DragOverlay shows "Moving N blocks" pill with topmost-selected block-type icon (NOT a stack of all N block previews)

Group preserves internal relative order; lands contiguously at drop target

Group drag inserts AFTER drop target when dragging down, BEFORE when dragging up

Non-selected drag in Manage mode = single-block drag, no selection mutation

DragOverlay only renders when isGroupDragActive (no overlay for single-block drag)

Open questions / things to lock in Session 62

**6a-AI token cost surfacing UX**: should each "Improve with AI" button show the cost estimate inline before click, or only after clicking ("This will use ~$0.04 worth of tokens — proceed?"). Recommend the latter (modal confirm) for higher-cost actions like "generate full lesson," inline for cheap iterative ones.

**Edge Function choice**: extend `draft-text` for streaming outlines, or create new `draft-lesson-block-stream`. Decide at scoping based on whether the schemas overlap enough to justify one function.

**AI provenance audit**: does each AI-generated block get a marker (e.g., `config._ai_generated_at` ISO timestamp) so future review can distinguish AI vs human authoring? Recommend YES for SOC 2 traceability — adds zero cost.

**Per-block AI vs page-level "generate from outline" flow**: are these two distinct prompts or one unified flow? Recommend one unified Edge Function with a `mode` param to keep auth + audit + retry logic consolidated.

Bugs surfaced in Session 61 added to Build Queue

None. Zero bugs surfaced across all three prompts. All ACs passed on first build for each prompt. No regressions. No production data fixes required.

What's NOT in scope for Session 62

6a-manage-copy (cross-lesson block copy) — deferred to its own session after 6a-AI ships; needs new RPC and asset-rebind semantics

6b (the 7 remaining block types) — only start if 6a-AI is fully done AND 90+ minutes remain

6c (knowledge_check block) — last in the sub-prompt sequence, comes after 6b

Per-org theming or dark mode — building queue revisit item, not in scope for 6a-AI

TipTap StarterKit Link duplicate-extension cleanup — non-blocking, low priority

Backfilling legacy lesson_blocks rows with explicit `padding: "none"` and `background_color: null` — declared benign at Session 61, no functional reason to backfill

Architecture additions in Session 61

Three sections added to architecture-reference.md (all recorded in v61 entry):

**§52: Lesson editor block-level styling architecture** — Choice B locked (BlockStyleSection in BlockEditorPane once, not per-form), schema via config jsonb extension, BlockRenderer wrapper div pattern with divider geometric no-op exception, BRAND_TINT_COLORS palette locked, padding token mapping locked at 0/12/24/48 px, selection chrome change in CSS.

**§53: Manage mode + multi-select + bulk operations architecture** — two-mode editor state with effectiveOpen pattern in EditorSlidePane, parallel selectedClientId + selectedClientIds state, lastClickedClientId for shift-range, ManageBlocksSidebar component, bulk operation algorithms (delete with reverse-walk reinsertion undo, duplicate with reverse-walk to avoid index shift, move-up/move-down with adjacent-selected coherent-group handling), keyboard shortcuts pattern, cross-mode integration rules.

**§54: Multi-block drag with @dnd-kit DragOverlay** — group dispatch via two-prop contract (onReorder + onGroupReorder), isGroupDragActive boolean, DragOverlay pill design, group-member opacity fade pattern, handleGroupReorder math (selectedSeq + remaining + insertAt direction-aware splice).

No new backend RPCs, tables, columns, Edge Functions, or schema migrations. All architecture additions are frontend-only architectural patterns.

Test fixture state at end of Session 61

Test org: BrainWise Test Corp (UUID 2633a225-e071-4a73-b0ad-09b46ec3025f).

Three test users (look up current UUIDs via Supabase MCP; password is in Claude's userMemories):

testclientbwe+orgmember@gmail.com (org_admin)

testclientbwe+supervisor@gmail.com (corporate_employee)

testclientbwe+employee@gmail.com (corporate_employee, supervisor_user_id pointing to +supervisor)

**Lesson block editor fixture:**

content_item `32e0e966-4cb8-4e8b-abf8-5617de346f59` ("Test Lesson Blocks Item" in Test Module C) — 10 active lesson_blocks across all 9 v1 block types (post-multidrag order: text, quote, divider, image, text, list, heading, embed_audio, text, callout)

0 `lesson_block_drafts` rows — autosave race-fix from Session 60 held solid across the session

Image asset `6ce8bc29` active with 1 active version row and 1 active content_asset_ref to its lesson_block

Audio asset active with 1 active block-scoped ref (`ref_field = 'embed_audio_asset'`)

Several `lesson_blocks_replaced` audit rows accumulated across the testing session

**Cleanup status:** none needed. Test fixture is in a clean state ready for 6a-AI testing.

Documents this session leaves behind

`BrainWise_Build_Queue_v65.docx` (uploaded to project knowledge)

`BrainWise_System_Architecture_Reference_v61.docx` (uploaded to project knowledge)

`BrainWise_Session_61_to_62_Handoff.docx` (this document, uploaded to project knowledge)

Markdown source-of-truth at https://github.com/cbastianBWE/brainwise-internal-docs (root files: `build-queue.md`, `architecture-reference.md`, `session-61-to-62.md`).

Three Lovable prompts also persisted in `docs/lovable-prompts/` (NOT in the public repo root because they include implementation specifics that aren't broadly useful as reference):

`prompt-6a-style.md` (664 lines)

`prompt-6a-manage.md` (1224 lines)

`prompt-6a-manage-multidrag.md` (526 lines)